## Slide 1: 敏捷開發

## Slide 2: Outline
Overview of Agile Methodology
How to scrum?
Implementation issues

## Slide 3
Why agile ?

## Slide 4: Waterfall development

## Slide 5: 活動一
團隊一人飾員工，其餘飾客戶，員工必須把客戶名子寫出，估算預計花費時間。

## Slide 6: 探討
熟悉度
經驗有無
需求明確度
How to do?

## Slide 7: When do we use Agile?

## Slide 8: 敏捷開發宣言

## Slide 9: 敏捷是______
敏捷就是關於如何在不斷變化的環境中保持成功。

## Slide 10
What is scrum ?

## Slide 11: Scrum

## Slide 12: Scrum 專案特性
Empirical Process Control
- Inspect, Adapt and Transparency
Iterative and Incremental Development(IID)
Value-Driven
Timeboxing
Rapid Feedback

## Slide 13: Empirical vs. predictive

## Slide 14: Iterative and Incremental Development

## Slide 15: Value driven

## Slide 16: Timeboxing & Rapid Feedback

## Slide 17: Scrum中的角色與責任
Stakeholder – 擁有產品的願景及想法
Product Owner- 負責需求管理與驗收產品
ScrumMaster- 負責確保Scrum流程順暢執行
Team- 負責做出產品

## Slide 18: What is a User Story
A story is a short description of a unit of software that works, delivers value, and generates feedback from stakeholders.

## Slide 19: User story
Team
Stakeholders
po

## Slide 20: 活動二
研究院到高雄距離?
研究院到上海距離?
研究院到東京距離?

## Slide 21: 活動二

## Slide 22: Planning porker

## Slide 23: INVEST in stories

## Slide 24: Story type

## Slide 25: Story Point
用來表示story大小(effort or complex)
屬於一種相對比較
Story – 比較複雜度
Task – 計算工時

## Slide 26: Sprint cycle
Daily scrum
Sprint Review
Sprint Planning

## Slide 27: Sprint Planning
Story card #1
Story card #2
Story card #3
Task#1
Task#2
Task#1
Task#2
Task#3
Task#1
13hr
20hr
8hr
2hr
5hr
13hr
?
解釋與釐清Story內容
估計story
決定sprint goal
切割Story
估計task時間

## Slide 28: Sprint Planning
計算sprint人力工時
每日人時*sprint 天數*人數
6(hr/day)*5(day)*2(week)*1(person)=60(hr)
13hr
5hr
13hr
8hr
8hr
2hr
5hr

## Slide 29: Daily scrum
昨天做了...
遭遇到什麼問題…
計畫開始做…

## Slide 30: Burndown Chart

## Slide 31: Backlog

## Slide 32: Sprint Retrospective
回顧sprint
檢討問題
修正方向
鼓勵團隊

## Slide 33: Agile myths

## Slide 34: Agile myths

## Slide 35: 如何導入?
實作面-
人數限制產生分工問題、技術問題、時間問題
有無導入需求?
制度面-
是否有針對小團隊有不同的導入方案
導入的話是否有公版